Sharay Pichardo

My project probably will be about the level of scarcity of my country is going through right now (Venezuela). Choose this topic because I want to educate people about the ravenous hunger that Venezuela is dealing and how they can help them. I will give some back-ground information. Explain why the government of Venezuela is not accepting aids from the international community. Also give a bit of background on how the famine started and what cause it. Moreover, talk about the hyperinflation, regulated items, and the hoarding of goods and the re-sell of it. I will provide links to the organization where one can donate items, money or be a volunteer. I want to provide a map, videos, images and graphics to make it interactive and friendly use to all users. I will use JQuery and JavaScript to make it interactive, CSS to create a great design and Bootstrap to make it responsive. My main goal through this website is to inform about the Venezuelan crisis and how can well help.

Before Week 1

* Draw a draft on a piece of paper how do I want my project to look like.
* Choose a topic.

Options:

* **Venezuela levels of scarcity** or Venezuela problems.
* Fun facts of the human body.
* Celebrities that are helping the Environment.
* Talk to Professor Mindy McAdams and see is my topic is suitable for this project.
* I would like to add video to my website (ask about it) and ask about Copy rights.

**Week 1,** April. 8-14

Steps:

1. Decide a style for my website.
2. Gather information about the topic, images, videos, etc.
3. Verify If I can share the sources.
4. And finish the structure of my HTML.
5. Choose/ buy a Bootstrap from the link provided.
6. Navbar
7. Start the map

**Week 2**, April 15-21

Steps:

1. Start working on JavaScript and jQuery to make my page interactive. This would take me the longest in this process, so I will dedicate this week to complete properly.
2. Finish the map and check for any type of errors.
3. Start graph of statistics and try to finish it.
4. Look into CSS

**Week 3**, April 22-30

Steps:

1. Start building the CSS to make it look great.
2. Make sure the page is responsive to iPhone 6.
3. Check for problems or errors, responsiveness and interaction.
4. Uploading my final work onto my website.